# Maximo to MAS 9 Migration Checklist

Complete Data Preparation Guide for IBM Maximo Application Suite Migration

AssetStage

# Maximo to MAS 9 Migration Checklist

## Complete Data Preparation Guide for IBM Maximo Application Suite Migration

## Before You Start

### What’s Different in MAS 9

| Area | Maximo 7.x | MAS 9 | Migration Impact |
| --- | --- | --- | --- |
| Deployment | On-premise or hosted | Cloud-native (OpenShift) | Architecture change |
| Database | DB2, Oracle, SQL Server | DB2 Warehouse on Cloud | Data export/import |
| Integration | MIF, REST API | App Connect, REST API | Integration rebuild |
| Customizations | Java, JSP | App Framework + Manage | Custom code review |
| Automation | Escalations, workflows | Maximo + external tools | Logic migration |
| Reporting | BIRT, Cognos | Manage Reports + external | Report rebuild |

### Migration Paths

Path 1: Side-by-Side Migration (Recommended)

- Stand up new MAS 9 environment

- Export data from Maximo 7.x

- Transform and load to MAS 9

- Parallel run and cutover

Path 2: In-Place Upgrade (Limited scenarios)

- Upgrade existing infrastructure

- Higher risk, less flexibility

- Only for specific configurations

This checklist assumes Path 1 (Side-by-Side).

## Phase 1: Discovery & Assessment

### 1.1 Environment Documentation

- Document current Maximo version (7.6.0.x, 7.6.1.x)

- Document database platform and version

- Document application server (WebSphere version)

- Document integration middleware

- List all Maximo modules in use:

  - Asset Management

  - Work Management

  - Service Management

  - Inventory Management

  - Procurement

  - Contracts

  - Transportation

  - Linear Assets

  - Calibration

  - Nuclear

  - Other: _____________

- Document hosted/managed service provider (if applicable)

### 1.2 Customization Inventory

Application Customizations:

- Count custom applications: _____

- Count modified standard applications: _____

- List custom applications: | App Name | Purpose | Complexity (H/M/L) | |———-|———|——————-| | | | | | | | |

Database Customizations:

- Count custom tables: _____

- Count custom columns on standard tables: _____

- Count custom indexes: _____

- Count custom views: _____

- Count database triggers: _____

- Count stored procedures: _____

Business Logic:

- Count escalations: _____

- Count workflows: _____

- Count automation scripts: _____

- Count custom Java classes: _____

- Count custom MBOs: _____

- Count cron tasks: _____

Integration:

- Count integration channels: _____

- Count external systems integrated: _____

- List integration points: | System | Direction | Method | Data | |——–|———–|——–|——| | ERP (SAP/Oracle) | Bi-directional | MIF | PO, Receipts, GL | | HR System | Inbound | REST | Person records | | | | | |

Reporting:

- Count BIRT reports: _____

- Count Cognos reports: _____

- Count KPI Manager configurations: _____

- Identify critical reports for Day 1

### 1.3 Data Volume Assessment

| Object | Record Count | Active Records | Data Size (GB) |
| --- | --- | --- | --- |
| ASSET |  |  |  |
| LOCATIONS |  |  |  |
| WORKORDER |  |  |  |
| WOACTIVITY |  |  |  |
| MATUSETRANS |  |  |  |
| LABTRANS |  |  |  |
| TOOLTRANS |  |  |  |
| INVENTORY |  |  |  |
| INVBALANCES |  |  |  |
| ITEM |  |  |  |
| PO |  |  |  |
| PR |  |  |  |
| CONTRACT |  |  |  |
| TICKET (SR) |  |  |  |
| INCIDENT |  |  |  |
| PROBLEM |  |  |  |
| PERSON |  |  |  |
| LABOR |  |  |  |
| CRAFT |  |  |  |
| FAILURECODE |  |  |  |
| COMMLOG |  |  |  |
| DOCLINKS |  |  |  |
| TOTAL |  |  |  |

### 1.4 Data Quality Assessment

Run these queries to assess data health:

Asset Data Quality:

-- Assets missing critical fields
SELECT
  (SELECT COUNT(*) FROM ASSET WHERE MANUFACTURER IS NULL AND STATUS = 'OPERATING') as missing_mfr,
  (SELECT COUNT(*) FROM ASSET WHERE SERIALNUM IS NULL AND STATUS = 'OPERATING') as missing_serial,
  (SELECT COUNT(*) FROM ASSET WHERE INSTALLDATE IS NULL AND STATUS = 'OPERATING') as missing_install,
  (SELECT COUNT(*) FROM ASSET WHERE LOCATION IS NULL AND STATUS = 'OPERATING') as missing_location,
  (SELECT COUNT(*) FROM ASSET WHERE PARENT IS NULL AND STATUS = 'OPERATING') as no_parent,
  (SELECT COUNT(*) FROM ASSET WHERE STATUS = 'OPERATING') as total_operating
FROM SYSIBM.SYSDUMMY1;

Duplicate Detection:

-- Potential duplicate assets
SELECT SERIALNUM, MANUFACTURER, COUNT(*) as count
FROM ASSET
WHERE STATUS = 'OPERATING'
  AND SERIALNUM IS NOT NULL
GROUP BY SERIALNUM, MANUFACTURER
HAVING COUNT(*) > 1;

Orphan Records:

-- Work orders on non-existent assets
SELECT COUNT(*)
FROM WORKORDER w
WHERE w.ASSETNUM IS NOT NULL
  AND NOT EXISTS (SELECT 1 FROM ASSET a WHERE a.ASSETNUM = w.ASSETNUM AND a.SITEID = w.SITEID);

-- Assets at non-existent locations
SELECT COUNT(*)
FROM ASSET a
WHERE a.LOCATION IS NOT NULL
  AND NOT EXISTS (SELECT 1 FROM LOCATIONS l WHERE l.LOCATION = a.LOCATION AND l.SITEID = a.SITEID);

Record your findings:

| Metric | Count | % of Total | Action Required |
| --- | --- | --- | --- |
| Assets missing manufacturer |  |  |  |
| Assets missing serial number |  |  |  |
| Assets missing location |  |  |  |
| Potential duplicate assets |  |  |  |
| Orphan work orders |  |  |  |
| Orphan assets |  |  |  |

## Phase 2: Data Cleansing

### 2.1 Master Data Cleanup

Organizations & Sites:

- Review organization structure - still valid?

- Review site definitions - consolidation needed?

- Verify GL account mappings

- Clean up unused organizations/sites

Locations:

- Verify location hierarchy is correct

- Remove decommissioned locations (or mark inactive)

- Standardize location descriptions

- Verify address data for shipping locations

- Check location types are consistently applied

Assets:

- Resolve duplicate assets (merge or delete)

- Fill missing manufacturer data

- Fill missing model/serial numbers

- Verify asset-location relationships

- Verify parent-child relationships

- Standardize asset descriptions

- Review and clean asset specifications

- Verify classification/class structure assignments

- Remove decommissioned assets (or mark DECOMMISSIONED)

Items (Spare Parts):

- Resolve duplicate item numbers

- Standardize item descriptions

- Verify item-asset relationships (spare parts)

- Clean up unused items (no transactions, no inventory)

- Verify commodity codes

- Verify units of measure

Vendors:

- Remove duplicate vendors

- Verify vendor status (active/inactive)

- Clean up address data

- Verify default payment terms

Companies:

- Merge duplicate company records

- Verify company type assignments

- Update contact information

### 2.2 Transactional Data Decisions

Work Order History:

- Decide retention period: _____ years

- Archive work orders older than retention period

- Verify all work orders to migrate have valid asset references

- Clean up work orders in draft/open status (cancel or complete)

- Decide on migrating: Labor transactions? Material transactions? Tool transactions?

Purchase History:

- Decide retention period: _____ years

- Archive POs older than retention period

- Cancel ancient open POs

- Verify vendor references on POs to migrate

Inventory Transactions:

- Decide retention period: _____ years

- Archive transactions older than retention period

- Verify current balances are accurate

Service Desk History:

- Decide retention period: _____ years

- Archive tickets older than retention period

- Close ancient open tickets

### 2.3 Configuration Data Cleanup

Failure Codes:

- Review failure hierarchies - consolidate duplicates

- Remove unused failure codes

- Verify failure code associations with asset classes

Job Plans:

- Review job plan library - remove unused

- Verify job plan labor/material/tool references

- Update outdated task instructions

PM Records:

- Review PM definitions - remove obsolete

- Verify PM-asset associations

- Verify PM-job plan associations

- Recalculate PM frequencies if needed

Routes:

- Review route definitions

- Remove routes for decommissioned assets

- Verify route stop sequences

Safety Plans:

- Review safety plan library

- Verify hazard references

- Update outdated procedures

## Phase 3: Data Export

### 3.1 Export Sequence

Export in this order to maintain referential integrity:

Tier 1: Foundation Data (No dependencies)

- ☐ Organizations (ORGANIZATION)

- ☐ Sites (SITE)

- ☐ GL Components (GLCOMPONENTS)

- ☐ Currency (CURRENCY)

- ☐ Exchange Rates (EXCHANGE)

- ☐ Tax Codes (TAX)

Tier 2: Reference Data (Depends on Tier 1)

- ☐ Persons (PERSON)

- ☐ Labor (LABOR)

- ☐ Crafts (CRAFT)

- ☐ Labor Craft Rate (LABORCRAFTRATE)

- ☐ Calendars (CALENDAR)

- ☐ Calendar Shifts (CALENDARSHIFT)

- ☐ Modifiers (MODIFIERS)

- ☐ Work Type (WORKTYPE)

- ☐ Work Priority (WOPRIORITY)

Tier 3: Classification & Codes (Depends on Tiers 1-2)

- ☐ Classification (CLASSSTRUCTURE)

- ☐ Class Spec (CLASSSPEC)

- ☐ Failure Codes (FAILURECODE, FAILURELIST)

- ☐ Commodity Codes (COMMODITIES)

- ☐ Commodity Groups (COMMODITYGROUP)

- ☐ Condition Codes (CONDITION)

- ☐ Units of Measure (MEASUREUNIT)

- ☐ Meter Groups (METERGROUP)

- ☐ Meter (METER)

Tier 4: Company & Vendor Data (Depends on Tiers 1-3)

- ☐ Companies (COMPANIES)

- ☐ Company Contacts (COMPCONTACT)

- ☐ Company Master (COMPMASTER, if used)

Tier 5: Location Data (Depends on Tiers 1-4)

- ☐ Locations (LOCATIONS)

- ☐ Location Hierarchy (via PARENT field)

- ☐ Location Specs (LOCATIONSPEC)

- ☐ Location Meters (LOCATIONMETER)

Tier 6: Asset Data (Depends on Tiers 1-5)

- ☐ Assets (ASSET)

- ☐ Asset Hierarchy (via PARENT field)

- ☐ Asset Specs (ASSETSPEC)

- ☐ Asset Meters (ASSETMETER)

- ☐ Moving Assets (if used)

- ☐ Asset Features (if used)

Tier 7: Inventory Data (Depends on Tiers 1-6)

- ☐ Items (ITEM)

- ☐ Item Specs (ITEMSPEC)

- ☐ Storerooms (STOREROOM in LOCATIONS)

- ☐ Inventory (INVENTORY)

- ☐ Inventory Balances (INVBALANCES)

- ☐ Inventory Costs (INVCOST)

- ☐ Spare Parts (SPAREPART - item-asset relationships)

Tier 8: Maintenance Setup (Depends on Tiers 1-7)

- ☐ Job Plans (JOBPLAN)

- ☐ Job Plan Labor (JOBLABOR)

- ☐ Job Plan Material (JOBMATERIAL)

- ☐ Job Plan Tool (JOBTOOL)

- ☐ Job Plan Tasks (JOBTASK)

- ☐ Routes (ROUTE)

- ☐ Route Stops (ROUTE_STOP)

- ☐ Safety Plans (SAFETYPLAN)

- ☐ Safety Hazards (HAZARD)

- ☐ PM Master (PM)

- ☐ PM Sequences (PMSEQUENCE, if used)

- ☐ PM Forecast (PMFORECAST)

Tier 9: Transactional Data (Depends on Tiers 1-8)

- ☐ Work Orders (WORKORDER)

- ☐ Work Order Tasks (WOACTIVITY, WOTASK)

- ☐ Actual Labor (LABTRANS)

- ☐ Actual Materials (MATUSETRANS)

- ☐ Actual Tools (TOOLTRANS)

- ☐ Work Order Specs (WORKORDERSPEC)

- ☐ Work Order Failure Reporting (FAILUREREPORT)

Tier 10: Procurement Data (If migrating)

- ☐ Purchase Requisitions (PR)

- ☐ PR Lines (PRLINE)

- ☐ Purchase Orders (PO)

- ☐ PO Lines (POLINE)

- ☐ Receipts (MATRECTRANS)

- ☐ Invoices (INVOICE, if separate from ERP)

Tier 11: Service Desk Data (If migrating)

- ☐ Tickets/Service Requests (TICKET or SR)

- ☐ Incidents (INCIDENT)

- ☐ Problems (PROBLEM)

- ☐ Solutions (SOLUTION)

- ☐ Knowledge Base (KBANSWER)

Tier 12: Supporting Data

- ☐ Document Links (DOCLINKS) - plan for document migration

- ☐ Communication Logs (COMMLOG)

- ☐ Work Log (WORKLOG)

- ☐ Custom table data

### 3.2 Export Format

Recommended: CSV with defined specifications

| Table | File Name | Delimiter | Encoding | Date Format |
| --- | --- | --- | --- | --- |
| ASSET | ASSET_export.csv | Pipe ( | ) | UTF-8 |
| LOCATIONS | LOCATIONS_export.csv | Pipe ( | ) | UTF-8 |
| WORKORDER | WORKORDER_export.csv | Pipe ( | ) | UTF-8 |
| … | … | … | … | … |

Why pipe delimiter: Commas appear in descriptions, addresses, etc.

Export Query Template:

-- Export ASSET to CSV
SELECT
  ASSETNUM,
  DESCRIPTION,
  SITEID,
  LOCATION,
  PARENT,
  ASSETTYPE,
  STATUS,
  MANUFACTURER,
  MODELNUM,
  SERIALNUM,
  INSTALLDATE,
  PURCHASEPRICE,
  REPLACECOST,
  PRIORITY,
  CALNUM,
  SHIFTNUM,
  CLASSSTRUCTUREID,
  FAILURECODE,
  ISRUNNING,
  PLUSPCUSTOMER,
  -- Add all required fields
  CHANGEBY,
  CHANGEDATE
FROM ASSET
WHERE SITEID IN ('SITE1', 'SITE2')  -- Limit to sites being migrated
ORDER BY ASSETNUM;

## Phase 4: Data Transformation

### 4.1 Field Mapping

Map Maximo 7.x fields to MAS 9 fields. Most are 1:1 but some require transformation.

ASSET Mapping:

| Maximo 7.x Field | MAS 9 Field | Transformation | Notes |
| --- | --- | --- | --- |
| ASSETNUM | ASSETNUM | None | Primary key |
| DESCRIPTION | DESCRIPTION | Truncate to 100 chars | Verify length limits |
| SITEID | SITEID | None | Must exist in MAS |
| ORGID | ORGID | None | Must exist in MAS |
| LOCATION | LOCATION | None | Must exist in MAS |
| PARENT | PARENT | None | Validate exists |
| ASSETTYPE | ASSETTYPE | None | Verify domain |
| STATUS | STATUS | None | Verify domain |
| STATUSDATE | STATUSDATE | Date format | YYYY-MM-DD |
| MANUFACTURER | MANUFACTURER | Company lookup | Verify exists |
| VENDOR | VENDOR | Company lookup | Verify exists |
| MODELNUM | MODELNUM | None |  |
| SERIALNUM | SERIALNUM | None |  |
| INSTALLDATE | INSTALLDATE | Date format | YYYY-MM-DD |
| PURCHASEPRICE | PURCHASEPRICE | Decimal(10,2) |  |
| REPLACECOST | REPLACECOST | Decimal(10,2) |  |
| TOTALCOST | TOTALCOST | Decimal(10,2) |  |
| YTDCOST | YTDCOST | Decimal(10,2) |  |
| BUDGETCOST | BUDGETCOST | Decimal(10,2) |  |
| PRIORITY | PRIORITY | Integer | Verify domain |
| CALNUM | CALNUM | None | Verify exists |
| SHIFTNUM | SHIFTNUM | None | Verify exists |
| CLASSSTRUCTUREID | CLASSSTRUCTUREID | None | Verify exists |
| FAILURECODE | FAILURECODE | None | Verify exists |
| ISRUNNING | ISRUNNING | Y/N |  |
| MAINTHIERCHY | MAINTHIERCHY | None |  |
| ITEMNUM | ITEMNUM | None | Rotating item |
| ITEMSETID | ITEMSETID | None |  |
| BINNUM | BINNUM | None | Rotating |
| PLUSCISMTE | PLUSCISMTE | Y/N | Calibration |
| EQ1-EQ24 | (custom fields) | Map to specifications |  |

WORKORDER Mapping:

| Maximo 7.x Field | MAS 9 Field | Transformation | Notes |
| --- | --- | --- | --- |
| WONUM | WONUM | None | Primary key |
| DESCRIPTION | DESCRIPTION | Truncate if needed |  |
| LONGDESCRIPTION | DESCRIPTION_LONGDESCRIPTION | HTML cleanup | Remove unsupported tags |
| SITEID | SITEID | None |  |
| ASSETNUM | ASSETNUM | None | Validate exists |
| LOCATION | LOCATION | None | Validate exists |
| WORKTYPE | WORKTYPE | None | Verify domain |
| STATUS | STATUS | None | Verify domain |
| STATUSDATE | STATUSDATE | Datetime |  |
| WOPRIORITY | WOPRIORITY | Integer |  |
| SCHEDSTART | SCHEDSTART | Datetime |  |
| SCHEDFINISH | SCHEDFINISH | Datetime |  |
| ACTSTART | ACTSTART | Datetime |  |
| ACTFINISH | ACTFINISH | Datetime |  |
| ESTDUR | ESTDUR | Decimal | Hours |
| ACTLABHRS | ACTLABHRS | Decimal |  |
| ACTMATCOST | ACTMATCOST | Decimal |  |
| ACTLABCOST | ACTLABCOST | Decimal |  |
| ACTTOOLCOST | ACTTOOLCOST | Decimal |  |
| ACTSERVCOST | ACTSERVCOST | Decimal |  |
| REPORTEDBY | REPORTEDBY | Person lookup | Verify exists |
| REPORTDATE | REPORTDATE | Datetime |  |
| LEAD | LEAD | Labor lookup | Verify exists |
| SUPERVISOR | SUPERVISOR | Person lookup | Verify exists |
| PMNUM | PMNUM | None | PM reference |
| JPNUM | JPNUM | None | Job plan reference |
| FAILURECODE | FAILURECODE | None |  |
| PROBLEMCODE | PROBLEMCODE | None |  |
| FINCNTRLID | FINCNTRLID | None | GL account |
| GLACCOUNT | GLACCOUNT | None |  |

### 4.2 Data Validation Rules

Run these validations on transformed data before loading:

Referential Integrity:

-- Assets reference valid locations
SELECT a.ASSETNUM, a.LOCATION
FROM ASSET_STAGING a
WHERE a.LOCATION IS NOT NULL
  AND NOT EXISTS (SELECT 1 FROM LOCATIONS_STAGING l
                  WHERE l.LOCATION = a.LOCATION
                  AND l.SITEID = a.SITEID);

-- Work orders reference valid assets
SELECT w.WONUM, w.ASSETNUM
FROM WORKORDER_STAGING w
WHERE w.ASSETNUM IS NOT NULL
  AND NOT EXISTS (SELECT 1 FROM ASSET_STAGING a
                  WHERE a.ASSETNUM = w.ASSETNUM
                  AND a.SITEID = w.SITEID);

-- PMs reference valid assets
SELECT p.PMNUM, p.ASSETNUM
FROM PM_STAGING p
WHERE p.ASSETNUM IS NOT NULL
  AND NOT EXISTS (SELECT 1 FROM ASSET_STAGING a
                  WHERE a.ASSETNUM = p.ASSETNUM
                  AND a.SITEID = p.SITEID);

Domain Validation:

-- Status values in allowed list
SELECT ASSETNUM, STATUS
FROM ASSET_STAGING
WHERE STATUS NOT IN ('OPERATING', 'NOT READY', 'DECOMMISSIONED', 'SEALED');

-- Priority values in range
SELECT ASSETNUM, PRIORITY
FROM ASSET_STAGING
WHERE PRIORITY NOT BETWEEN 1 AND 5;

Data Type Validation:

-- Numeric fields contain valid numbers
SELECT ASSETNUM, PURCHASEPRICE
FROM ASSET_STAGING
WHERE PURCHASEPRICE IS NOT NULL
  AND PURCHASEPRICE NOT REGEXP '^[0-9]+\.?[0-9]*$';

-- Date fields contain valid dates
SELECT ASSETNUM, INSTALLDATE
FROM ASSET_STAGING
WHERE INSTALLDATE IS NOT NULL
  AND INSTALLDATE NOT REGEXP '^[0-9]{4}-[0-9]{2}-[0-9]{2}$';

Uniqueness Validation:

-- No duplicate asset numbers per site
SELECT ASSETNUM, SITEID, COUNT(*)
FROM ASSET_STAGING
GROUP BY ASSETNUM, SITEID
HAVING COUNT(*) > 1;

-- No duplicate location codes per site
SELECT LOCATION, SITEID, COUNT(*)
FROM LOCATIONS_STAGING
GROUP BY LOCATION, SITEID
HAVING COUNT(*) > 1;

## Phase 5: MAS 9 Environment Setup

### 5.1 Pre-Load Configuration

Organizations & Sites:

- Create organizations in MAS 9

- Create sites in MAS 9

- Configure site defaults (storeroom, calendar, etc.)

- Configure GL accounts

Security:

- Create security groups matching source

- Map users to groups

- Configure application-level security

- Set up condition restrictions (if used)

System Configuration:

- Configure system properties

- Set up cron tasks schedule

- Configure bulletin board (if used)

- Set up email configuration

Domains & Lookups:

- Load/verify synonym domains match source

- Load/verify ALN domains match source

- Load/verify numeric domains match source

- Configure crossover domains

Classifications:

- Load class structure

- Load class specifications

- Verify attribute data types

### 5.2 Load Sequence

Load data in this sequence:

- ☐ Reference data (domains, UoM, currencies)

- ☐ Classifications

- ☐ Failure codes

- ☐ Calendars

- ☐ Persons and Labor

- ☐ Companies

- ☐ Locations

- ☐ Assets

- ☐ Items

- ☐ Inventory

- ☐ Spare parts relationships

- ☐ Job plans

- ☐ Routes

- ☐ Safety plans

- ☐ PM records

- ☐ Work orders (historical)

- ☐ Transactions (labor, material, tools)

- ☐ Service desk records

- ☐ Document links

## Phase 6: Validation & Testing

### 6.1 Record Count Reconciliation

| Object | Source Count | Target Count | Variance | Status |
| --- | --- | --- | --- | --- |
| Organizations |  |  |  |  |
| Sites |  |  |  |  |
| Locations |  |  |  |  |
| Assets |  |  |  |  |
| Items |  |  |  |  |
| Inventory Balances |  |  |  |  |
| Companies |  |  |  |  |
| Persons |  |  |  |  |
| Labor Records |  |  |  |  |
| Job Plans |  |  |  |  |
| PM Records |  |  |  |  |
| Work Orders |  |  |  |  |
| Labor Transactions |  |  |  |  |
| Material Transactions |  |  |  |  |

### 6.2 Sample Data Validation

Select 20-50 records per object type. Verify field-by-field accuracy.

Asset Validation Sample:

| ASSETNUM | Field | Source Value | Target Value | Match? |
| --- | --- | --- | --- | --- |
| AST-001 | Description |  |  |  |
| AST-001 | Location |  |  |  |
| AST-001 | Manufacturer |  |  |  |
| AST-001 | Install Date |  |  |  |
| AST-002 | Description |  |  |  |
| … | … | … | … | … |

### 6.3 Functional Testing

Asset Management:

- Can view asset details

- Can view asset hierarchy (parent/children)

- Can view asset specifications

- Can view asset meters

- Can view work order history

- Can view cost history

- Can create new asset

- Can move asset

Work Management:

- Can view work order details

- Can view work order tasks

- Can view labor, material, tool actuals

- Can view failure reporting

- Can create new work order

- Can apply job plan

- PM generation works

- Route generation works

Inventory:

- Can view inventory balances

- Can view item details

- Can view spare parts for asset

- Can issue material

- Can receive material

- Can transfer material

- Reorder point processing works

Procurement:

- Can create PR

- Can create PO

- Can receive against PO

- Approval workflow works

Reporting:

- Key reports run successfully

- Data in reports matches expectations

- KPIs calculate correctly

### 6.4 Integration Testing

- ERP integration (PO, receipt, GL)

- HR integration (person sync)

- IoT/sensor integration

- GIS integration

- Mobile app connectivity

- Document management integration

## Phase 7: Cutover

### 7.1 Pre-Cutover Checklist

2 Weeks Before:

- Final user acceptance sign-off

- Go/No-Go criteria defined

- Rollback plan documented

- Support team briefed

- User communication sent

1 Week Before:

- Delta load requirements identified

- Cutover runbook finalized

- Team roles and responsibilities confirmed

- Contact list distributed

- War room scheduled

Day Before:

- System health check (source and target)

- Backup source system

- Verify target system access

- Notify users of downtime window

### 7.2 Cutover Runbook

| Step | Task | Owner | Est. Duration | Actual Start | Actual End | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Disable source system access |  | 15 min |  |  |  |
| 2 | Final source data export |  | 2 hrs |  |  |  |
| 3 | Transform delta data |  | 1 hr |  |  |  |
| 4 | Load delta data to target |  | 2 hrs |  |  |  |
| 5 | Reconcile record counts |  | 1 hr |  |  |  |
| 6 | Validate sample records |  | 2 hrs |  |  |  |
| 7 | Run smoke tests |  | 1 hr |  |  |  |
| 8 | Enable target system access |  | 15 min |  |  |  |
| 9 | Go/No-Go decision |  | 30 min |  |  |  |
| 10 | Notify users of go-live |  | 15 min |  |  |  |

### 7.3 Post-Cutover

Day 1:

- Monitor system performance

- Monitor error logs

- Support team on standby

- Hourly check-ins with key users

- Document issues

Week 1:

- Daily check-ins with key users

- Address critical issues

- Performance tuning

- Integration monitoring

Month 1:

- Weekly review meetings

- Training reinforcement

- Process refinement

- Issue resolution

- Lessons learned documentation

## Appendix: Common Issues & Solutions

| Issue | Cause | Solution |
| --- | --- | --- |
| Duplicate key errors on load | Record already exists | Check for existing data, use update vs insert |
| Foreign key constraint failures | Parent record missing | Verify load sequence, load parents first |
| Character encoding issues | UTF-8 mismatch | Ensure consistent encoding in export/import |
| Date format errors | Locale differences | Use ISO format (YYYY-MM-DD) |
| Truncation errors | Field length exceeded | Truncate long values, document truncations |
| Invalid domain values | Domain not configured | Load domain values before transactional data |
| Missing classifications | Class structure not loaded | Load classifications before assets |
| Broken asset hierarchies | Parent loaded after child | Sort by hierarchy level before loading |
| PM generation failure | Calendar/frequency issue | Verify calendars, recalculate forecasts |
| Integration failures | Endpoint changes | Update integration configurations |

## Appendix: Key Contacts

| Role | Name | Email | Phone |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Technical Lead |  |  |  |
| Maximo SME |  |  |  |
| IBM Support |  |  |  |
| DBA |  |  |  |
| Integration Lead |  |  |  |
| Business Owner |  |  |  |

Need help with your CMMS migration? AssetStage provides data staging, transformation, and validation services for any CMMS platform. Contact us at sales@assetstage.io

© 2026 AssetStage. This checklist may be freely distributed with attribution.