# SAP S/4HANA Migration Checklist

Complete Data Preparation Guide for SAP PM to S/4HANA Asset Management Migration

AssetStage

# SAP S/4HANA Migration Checklist

## Complete Data Preparation Guide for SAP PM to S/4HANA Asset Management Migration

## Before You Start

### What’s Different in S/4HANA

| Area | SAP ECC PM | S/4HANA Asset Management | Migration Impact |
| --- | --- | --- | --- |
| Database | Any DB (Oracle, DB2, SQL Server) | SAP HANA only | Full data migration |
| Data Model | Traditional tables | Simplified data model | Some tables merged/removed |
| Transactions | Classic GUI (IW31, IE01, etc.) | Fiori apps + GUI | User retraining |
| Analytics | BW, BI reports | Embedded analytics | Report redesign |
| Integration | PI/PO, IDocs, BAPIs | SAP Integration Suite | Interface updates |
| Master Data | ECC structures | MDG-ready structures | Governance changes |

### Migration Paths

Path 1: Greenfield (New Implementation)

- Fresh S/4HANA installation

- Selective data migration

- Process redesign opportunity

- Highest effort, cleanest result

Path 2: Brownfield (System Conversion)

- Convert existing ECC to S/4HANA

- All data migrates

- Minimal process change

- Fastest but carries technical debt

Path 3: Selective Data Transition (Bluefield)

- New S/4HANA with selected data

- Best of both approaches

- Requires careful scoping

This checklist covers data preparation for all paths.

## Phase 1: Discovery & Assessment

### 1.1 Current Environment Documentation

- Document SAP ECC version: _____________

- Document Enhancement Package level: _____________

- Document database platform: _____________

- List active PM modules:

  - PM-EQM (Equipment Management)

  - PM-PRM (Preventive Maintenance)

  - PM-WOC (Work Order Management)

  - PM-SMA (Service Management)

  - PM-PRO (Projects)

  - PM-WCM (Work Clearance Management)

  - CS (Customer Service)

  - QM (Quality Management integration)

### 1.2 Data Volume Assessment

Run transaction DB02 or SE16N to get record counts:

| Table | Description | Record Count | Data Size (MB) |
| --- | --- | --- | --- |
| EQUI | Equipment Master |  |  |
| EQKT | Equipment Short Text |  |  |
| EQUZ | Equipment Time Segment |  |  |
| ILOA | PM Object Location and Account |  |  |
| IFLOT | Functional Location Master |  |  |
| IFLOTX | Functional Location Text |  |  |
| AFIH | Maintenance Order Header |  |  |
| AFKO | Order Header |  |  |
| AFPO | Order Item |  |  |
| AFVC | Operations |  |  |
| AFVV | Quantities/Dates |  |  |
| AUFK | Order Master |  |  |
| CAUFV | Order Header View |  |  |
| JEST | Object Status |  |  |
| JSTO | Status Object Info |  |  |
| MPOS | BOM Position |  |  |
| MPLA | Maintenance Plan |  |  |
| MHIS | Maintenance History |  |  |
| QMEL | Quality Notification |  |  |
| QMFE | Notification Items |  |  |
| QMUR | Notification Causes |  |  |
| VIQMEL | Notification View |  |  |

### 1.3 Customization Assessment

Custom Tables (Z tables):

Count of Z* tables in PM area: _____
Critical Z tables requiring migration:

1. _____________

2. _____________

3. _____________

Custom Fields (Append Structures, CI Includes):

Equipment (EQUI): _____ custom fields
Functional Location (IFLOT): _____ custom fields
Notification (QMEL): _____ custom fields
Order (AUFK): _____ custom fields

Custom Transactions:

| Transaction | Description | Usage (High/Med/Low) | S/4HANA Equivalent |
| --- | --- | --- | --- |
| Z* |  |  |  |

Custom Reports (Y/Z programs):

| Report | Description | Usage | Action (Migrate/Retire/Replace) |
| --- | --- | --- | --- |

Enhancements & Modifications:

- Count of user exits (CMOD): _____

- Count of BADIs: _____

- Count of BTE: _____

- Count of modified SAP objects (SPAU/SPDD): _____

### 1.4 Data Quality Assessment

Equipment Master Quality:

* Count equipment missing key fields
SELECT COUNT(*) INTO @DATA(lv_no_floc)
  FROM equi
  WHERE tplnr IS INITIAL
    AND eqtyp <> 'V'.

SELECT COUNT(*) INTO @DATA(lv_no_class)
  FROM equi AS e
  LEFT JOIN klah AS k ON k~clint = e~clint
  WHERE k~clint IS NULL
    AND e~eqtyp <> 'V'.

SELECT COUNT(*) INTO @DATA(lv_no_mfr)
  FROM equi
  WHERE herst IS INITIAL
    AND eqtyp <> 'V'.

Record results:

| Metric | Count | % of Total | Action Required |
| --- | --- | --- | --- |
| Equipment without functional location |  |  |  |
| Equipment without classification |  |  |  |
| Equipment without manufacturer |  |  |  |
| Equipment without serial number |  |  |  |
| Inactive equipment (never used) |  |  |  |
| Duplicate serial numbers |  |  |  |

Functional Location Quality:

| Metric | Count | % of Total | Action Required |
| --- | --- | --- | --- |
| FLOCs without structure indicator |  |  |  |
| FLOCs without account assignment |  |  |  |
| Orphan FLOCs (invalid parent) |  |  |  |
| FLOCs with missing descriptions |  |  |  |

## Phase 2: Data Cleansing

### 2.1 Equipment Master Cleanup

Identification:

- Standardize equipment categories (A, M, Q, etc.)

- Verify equipment types are consistently used

- Standardize equipment descriptions (see naming convention guide)

- Clean up manufacturer names (use vendor master)

- Clean up model numbers (consistent format)

- Verify/fill serial numbers

- Verify/fill inventory numbers

Organizational Assignment:

- Verify maintenance planning plant

- Verify maintenance plant

- Verify company code

- Verify cost center

- Verify business area

- Clean up work centers

Location:

- Verify functional location assignments

- Verify location (maintenance) assignments

- Verify room assignments

- Verify asset (fixed asset) links

Classification:

- Verify class type 002 assignments

- Fill missing characteristic values

- Standardize characteristic values

- Remove obsolete classifications

Delete/Archive Candidates:

- Equipment never installed (created but unused)

- Equipment scrapped >5 years ago

- Test/training equipment

- Duplicate equipment (merge first)

### 2.2 Functional Location Cleanup

Structure:

- Verify structure indicator consistency

- Verify hierarchy is correct (parent-child)

- Standardize descriptions

- Verify account assignment categories

- Clean up object types

Master Data:

- Fill missing planning plants

- Fill missing maintenance plants

- Verify cost center assignments

- Clean up location data (room, building)

Archive Candidates:

- Demolished facilities

- Divested assets

- Never-used planning locations

### 2.3 Work Order History Cleanup

Decide Retention Period:

- Open/active orders: All (must migrate)

- Completed orders: _____ years

- Archived orders: _____ years (may not migrate)

Data Quality:

- Close ancient open orders (or document why open)

- Verify all orders have valid equipment/FLOC

- Clean up orders on deleted equipment

- Verify operation data completeness

- Clean up orphan confirmations

### 2.4 Maintenance Plan Cleanup

- Review plan categories (time-based, counter-based, etc.)

- Deactivate obsolete plans

- Verify scheduling parameters

- Verify task list assignments

- Clean up call objects

- Verify maintenance item assignments

### 2.5 Notification Cleanup

Retention Decision:

- Completed notifications: _____ years

- Open notifications: All

Quality:

- Close ancient open notifications

- Verify catalog assignments

- Verify damage/cause codes

- Clean up notifications on deleted objects

## Phase 3: S/4HANA Specific Preparation

### 3.1 Simplified Data Model Changes

S/4HANA merges/changes some tables. Verify your custom code and interfaces.

| ECC Tables | S/4HANA Status | Action Required |
| --- | --- | --- |
| EQUI, EQUZ, EQBS | Merged to EQUI | Check custom joins |
| IFLOT, IFLOTX | Still separate | None |
| AFIH, AFKO, AFPO | Still separate | None |
| JEST | Still exists | None |
| T370* (old PM config) | Deprecated | Use new config |
| QMEL, VIQMEL | VIQMEL is view | Use QMEL |

### 3.2 Business Partner Conversion

S/4HANA requires Business Partners instead of separate vendor/customer masters.

- Verify vendor master data quality

- Plan BP conversion approach (synchronous vs batch)

- Map vendor to BP for equipment manufacturer

- Test equipment-BP relationships

### 3.3 Material Master Changes

- Verify material types are S/4HANA compatible

- Check for deprecated fields

- Verify stock management settings

- Test BOM structures

### 3.4 Finance Integration Changes

- Verify cost element assignments

- Check for deprecated cost object types

- Verify activity type assignments

- Test settlement rules

## Phase 4: Data Export

### 4.1 Export Sequence

Export in dependency order:

Tier 1: Organizational Structure

- ☐ Company Codes (T001)

- ☐ Plants (T001W)

- ☐ Planning Plants (T024F)

- ☐ Maintenance Plants

- ☐ Work Centers (CRHD, CRCO)

- ☐ Cost Centers (CSKS)

Tier 2: Master Data Setup

- ☐ Planner Groups (T024I)

- ☐ Maintenance Activity Types (T353I)

- ☐ Object Types (T370T)

- ☐ ABC Indicators (T370A)

- ☐ Equipment Categories (T370K)

Tier 3: Catalogs and Codes

- ☐ Catalog Profiles (T357P)

- ☐ Catalogs (TQ80)

- ☐ Code Groups (QPCD)

- ☐ Codes (QPCT)

- ☐ Damage Codes

- ☐ Cause Codes

- ☐ Task Codes

Tier 4: Classification

- ☐ Class Types (T174)

- ☐ Classes (KLAH)

- ☐ Characteristics (CABN)

- ☐ Class-Characteristic Links (KSML)

Tier 5: Functional Locations

- ☐ Structure Indicators (T370S)

- ☐ Functional Location Hierarchy

- ☐ Functional Location Master (IFLOT)

- ☐ Functional Location Texts (IFLOTX)

- ☐ Functional Location Data (ILOA)

- ☐ Functional Location Classification

Tier 6: Equipment

- ☐ Equipment Master (EQUI)

- ☐ Equipment Texts (EQKT)

- ☐ Equipment-FLOC Links

- ☐ Equipment Classification

- ☐ Equipment BOM Links

- ☐ Measuring Points (IMPT)

- ☐ Measurement Documents (IMRG)

Tier 7: Task Lists

- ☐ Task List Headers (PLKO)

- ☐ Task List Operations (PLPO)

- ☐ Task List Components (STPO via PLMZ)

- ☐ Maintenance Packages (PLWP)

Tier 8: Maintenance Plans

- ☐ Maintenance Plan (MPLA)

- ☐ Maintenance Items (MPOS)

- ☐ Maintenance Cycles (MZYK)

- ☐ Scheduling Parameters (MHIS)

- ☐ Call Objects

Tier 9: Transactional Data

- ☐ Notifications (QMEL, QMFE, QMUR)

- ☐ Order Headers (AUFK, AFIH)

- ☐ Order Operations (AFVC, AFVV)

- ☐ Order Components (RESB)

- ☐ Confirmations (AFRU)

- ☐ Goods Movements (MSEG linked)

### 4.2 Export Methods

Option 1: SAP Migration Cockpit (Recommended for S/4HANA)

- Use standard migration objects

- Handles data transformations

- Built-in validation

Option 2: LSMW (Legacy System Migration Workbench)

- Traditional SAP migration tool

- More manual control

- Requires more expertise

Option 3: Direct Database Export

- Maximum flexibility

- Requires transformation layer

- Use for complex scenarios

Export Format Specification:

| Field Type | Format | Example |
| --- | --- | --- |
| Date | YYYYMMDD | 20241115 |
| Time | HHMMSS | 143022 |
| Decimal | No thousands separator, period for decimal | 1234.56 |
| Text | UTF-8 encoded |  |
| Delimiter | Tab or pipe |  |

## Phase 5: Data Transformation

### 5.1 Key Field Mappings

Equipment Master (EQUI):

| ECC Field | S/4HANA Field | Transformation | Notes |
| --- | --- | --- | --- |
| EQUNR | EQUNR | None | Primary key |
| EQKTX | EQKTX | None | Short text |
| TPLNR | TPLNR | None | Functional location |
| EQTYP | EQTYP | None | Equipment category |
| EQART | EQART | None | Equipment type |
| ANSWT | ANSWT | None | Acquisition value |
| ANSDT | ANSDT | None | Acquisition date |
| HERST | HERST | Business Partner conversion | Manufacturer |
| TYPBZ | TYPBZ | None | Model |
| SERGE | SERGE | None | Serial number |
| MATNR | MATNR | None | Material |
| SWERK | SWERK | None | Maintenance plant |
| INGRP | INGRP | None | Planner group |
| ABCKZ | ABCKZ | None | ABC indicator |
| IWERK | IWERK | None | Planning plant |
| BEBER | BEBER | None | Plant section |
| ANLNR | ANLNR | None | Fixed asset |

Functional Location (IFLOT):

| ECC Field | S/4HANA Field | Transformation | Notes |
| --- | --- | --- | --- |
| TPLNR | TPLNR | None | Primary key |
| PLTXT | Via IFLOTX | None | Description |
| FLTYP | FLTYP | None | FLOC type |
| TPLKZ | TPLKZ | None | Structure indicator |
| TRESSION | Check usage | May be simplified | Category |
| IWERK | IWERK | None | Planning plant |
| SWERK | SWERK | None | Maint. plant |
| MSGRP | MSGRP | None | Auth. group |

Maintenance Order (AUFK + AFIH):

| ECC Field | S/4HANA Field | Transformation | Notes |
| --- | --- | --- | --- |
| AUFNR | AUFNR | None | Order number |
| AUART | AUART | Verify mapping | Order type |
| AUTYP | AUTYP | None | Order category |
| BUKRS | BUKRS | None | Company code |
| WERKS | WERKS | None | Plant |
| EQUNR | EQUNR | None | Equipment |
| TPLNR | TPLNR | None | FLOC |
| ARBPL | ARBPL | None | Work center |
| KTEXT | KTEXT | None | Description |
| IPHAS | IPHAS | None | PM phase |

### 5.2 Validation Rules

Pre-Load Validation:

* Validate equipment references valid FLOC
SELECT e~equnr, e~tplnr
  FROM zstg_equi AS e
  LEFT JOIN zstg_iflot AS f ON f~tplnr = e~tplnr
  WHERE e~tplnr IS NOT INITIAL
    AND f~tplnr IS NULL
  INTO TABLE @DATA(lt_orphan_equi).

* Validate orders reference valid equipment
SELECT a~aufnr, a~equnr
  FROM zstg_aufk AS a
  LEFT JOIN zstg_equi AS e ON e~equnr = a~equnr
  WHERE a~equnr IS NOT INITIAL
    AND e~equnr IS NULL
  INTO TABLE @DATA(lt_orphan_orders).

* Validate no duplicate equipment numbers
SELECT equnr, COUNT(*) AS count
  FROM zstg_equi
  GROUP BY equnr
  HAVING COUNT(*) > 1
  INTO TABLE @DATA(lt_dup_equi).

Domain Validation:

- Equipment categories exist in T370K

- Equipment types exist in T370T

- Structure indicators exist in T370S

- Planner groups exist in T024I

- Work centers exist in CRHD

- Plants exist in T001W

## Phase 6: S/4HANA Load

### 6.1 Pre-Load Configuration

Organizational Setup:

- Company codes created

- Plants created

- Planning plants configured

- Work centers created

- Cost centers created

- Planner groups created

Master Data Config:

- Equipment categories configured

- Equipment types configured

- Structure indicators configured

- Object types configured

- Number ranges assigned

Catalog Config:

- Catalog profiles created

- Damage code catalogs loaded

- Cause code catalogs loaded

- Activity type catalogs loaded

Classification:

- Class types configured

- Classes created

- Characteristics created

- Classes linked to characteristics

### 6.2 Load Sequence

- ☐ Structure Indicators

- ☐ Catalog/Code groups

- ☐ Classification (classes, characteristics)

- ☐ Functional Locations (by hierarchy level)

  - Level 1 (top)

  - Level 2

  - Level 3

  - Level 4+

- ☐ Equipment Master

- ☐ Equipment Classification

- ☐ Measuring Points

- ☐ Measurement Documents

- ☐ BOMs

- ☐ Task Lists

- ☐ Maintenance Plans

- ☐ Notifications (historical)

- ☐ Orders (historical)

- ☐ Confirmations

### 6.3 Load Methods

Migration Cockpit Objects for PM:

| Object | Description | S/4HANA Object Name |
| --- | --- | --- |
| Functional Location | FLOC master data | S4_FUN_LOC |
| Equipment | Equipment master | S4_EQUIPMENT |
| Measuring Point | Counter/gauge | S4_MEAS_POINT |
| Measurement Document | Readings | S4_MEAS_DOC |
| Maintenance Plan | PM schedules | S4_MAINT_PLAN |
| Maintenance Item | Plan items | Part of S4_MAINT_PLAN |
| Task List | Routings | S4_TASK_LIST_PM |

## Phase 7: Validation & Testing

### 7.1 Record Count Reconciliation

| Object | ECC Count | S/4HANA Count | Variance | Status |
| --- | --- | --- | --- | --- |
| Functional Locations |  |  |  |  |
| Equipment |  |  |  |  |
| Measuring Points |  |  |  |  |
| Maintenance Plans |  |  |  |  |
| Task Lists |  |  |  |  |
| Notifications |  |  |  |  |
| Orders |  |  |  |  |
| Confirmations |  |  |  |  |

### 7.2 Functional Test Cases

Equipment Management (IE01, IE02, IE03):

| Test | Transaction | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| View equipment | IE03 | Display all fields correctly |  |
| View equipment BOM | IE03 → Structure | BOM displays |  |
| View equipment docs | IE03 → Documents | Links work |  |
| View where-used | IE03 → Where-used | Shows orders/notifications |  |
| Create equipment | IE01 | Creates with all fields |  |
| Change equipment | IE02 | Changes save correctly |  |
| Move equipment | IE01 | FLOC assignment updates |  |

Functional Location (IL01, IL02, IL03):

| Test | Transaction | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| View FLOC | IL03 | Display correctly |  |
| View FLOC hierarchy | IL03 → Structure | Tree displays |  |
| View FLOC equipment | IL03 → Equipment | List displays |  |
| Create FLOC | IL01 | Creates in hierarchy |  |
| Change FLOC | IL02 | Changes save |  |

Notification (IW21, IW22, IW23):

| Test | Transaction | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| Create notification | IW21 | Creates with codes |  |
| Add items | IW22 | Damage/cause codes |  |
| Complete notification | IW22 | Status changes |  |
| Create order from notif | IW22 → Order | Order created |  |

Maintenance Order (IW31, IW32, IW33):

| Test | Transaction | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| Create order | IW31 | Creates with operations |  |
| Plan operations | IW32 | Add labor/materials |  |
| Release order | IW32 | Status = REL |  |
| Confirm order | IW41 | Time/completion |  |
| Complete order | IW32 | TECO status |  |
| View order history | IW33 | All data visible |  |

Maintenance Planning (IP10, IP30):

| Test | Transaction | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| View maint plan | IP03 | Displays correctly |  |
| Schedule plan | IP10 | Creates calls |  |
| Generate orders | IP30 | Orders created |  |
| View scheduling params | IP03 | Correct parameters |  |

### 7.3 Integration Test Cases

| Integration | Test | Expected Result | Pass/Fail |
| --- | --- | --- | --- |
| MM - Materials | Create order with components | Material reserved |  |
| MM - Goods Issue | Confirm with goods movement | Stock decreases |  |
| FI - Cost Posting | Confirm labor | Cost hits cost center |  |
| FI - Settlement | Settle order | Costs settled |  |
| HR - Time | Confirm with CATS | Time recorded |  |
| QM - Inspection | Complete with inspection | QM lot created |  |

### 7.4 Fiori App Testing

| App | Function | Test | Pass/Fail |
| --- | --- | --- | --- |
| My Maintenance Notifications | Create/view notifications | Create, add damage code |  |
| Maintenance Orders | View/process orders | View details, confirm |  |
| Equipment Master | View equipment | Search, display hierarchy |  |
| Functional Locations | View FLOC | Search, display hierarchy |  |
| Schedule Maintenance Plans | Schedule plans | Generate orders |  |

## Phase 8: Cutover

### 8.1 Cutover Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| T-4 weeks | 1 week | Final dress rehearsal, fix issues |
| T-2 weeks | 1 week | Final data freeze decisions, communicate |
| T-1 week | 1 week | Final testing sign-off, runbook review |
| Cutover weekend | 2-3 days | Execute migration |
| T+1 week | 1 week | Hypercare, issue resolution |
| T+1 month | Ongoing | Stabilization |

### 8.2 Cutover Runbook

| Step | Task | Owner | Duration | Start | End | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Disable ECC PM transactions |  | 30 min |  |  |  |
| 2 | Final ECC data export |  | 4 hrs |  |  |  |
| 3 | Transform delta data |  | 2 hrs |  |  |  |
| 4 | Validate transformed data |  | 2 hrs |  |  |  |
| 5 | Load to S/4HANA |  | 4 hrs |  |  |  |
| 6 | Reconcile counts |  | 2 hrs |  |  |  |
| 7 | Execute test cases |  | 4 hrs |  |  |  |
| 8 | Go/No-Go decision |  | 1 hr |  |  |  |
| 9 | Enable S/4HANA access |  | 30 min |  |  |  |
| 10 | User communication |  | 30 min |  |  |  |

### 8.3 Rollback Plan

If Go/No-Go = No-Go:

- Disable S/4HANA access

- Re-enable ECC access

- Document issues

- Schedule remediation

- Plan new cutover date

## Appendix: Transaction Code Mapping

| Function | ECC Transaction | S/4HANA Transaction | Fiori App |
| --- | --- | --- | --- |
| Create Equipment | IE01 | IE01 | Manage Equipment |
| Change Equipment | IE02 | IE02 | Manage Equipment |
| Display Equipment | IE03 | IE03 | Manage Equipment |
| Create Func. Location | IL01 | IL01 | Manage Functional Locations |
| Change Func. Location | IL02 | IL02 | Manage Functional Locations |
| Display Func. Location | IL03 | IL03 | Manage Functional Locations |
| Create Notification | IW21 | IW21 | My Maintenance Notifications |
| Change Notification | IW22 | IW22 | My Maintenance Notifications |
| Display Notification | IW23 | IW23 | My Maintenance Notifications |
| Create Order | IW31 | IW31 | Maintenance Orders |
| Change Order | IW32 | IW32 | Maintenance Orders |
| Display Order | IW33 | IW33 | Maintenance Orders |
| Confirm Order | IW41 | IW41 | Confirmation of MaintOrd |
| Order List | IW39 | IW39 | Maintenance Orders |
| Create Maint Plan | IP01 | IP01 | Maintain Maint Plans |
| Schedule Maint Plan | IP10 | IP10 | Schedule Maintenance Plans |
| Generate Orders | IP30 | IP30 | N/A |

## Appendix: Common Issues

| Issue | Cause | Solution |
| --- | --- | --- |
| FLOC hierarchy broken | Parent loaded after child | Load top-down by level |
| Equipment without FLOC | Invalid TPLNR | Validate FLOC exists before loading |
| Classification errors | Class not activated | Activate classes before loading |
| MP scheduling fails | Missing parameters | Verify all scheduling params |
| Confirmation errors | Invalid work center | Verify work center-plant assignment |
| Settlement errors | Missing rules | Configure settlement rules |
| BP conversion issues | Missing vendor data | Clean vendor master first |

Need help with your CMMS migration? AssetStage provides data staging, validation, and transformation services for any CMMS platform. Contact us at sales@assetstage.io

© 2026 AssetStage. This checklist may be freely distributed with attribution.